## Slide 1
Kyle Flynn, Hayden Townley, Sean G, and Alex Cross

## Slide 2: Intended Progress
Working world generation
Character movement
Basic character/opponent creation
Basic combat mechanics
Basic networking/packet structure
Basic logger/adventure log
Screen/scene management
Entity Component System implementation
Basic Particle Systems

## Slide 3: Current Progress
Basis for character creation/opponent creation
Basis for modular design of project
Start of user interface
Working network/packet structure
Basic logger/adventure log
Screen/scene management
Entity Component System implementation (Showcased next slide)
Advanced modular particle systems (Showcased following slides)
  Rain, snow, lightning, text

## Slide 4: ECS - Full Implementation

## Slide 5
Particle Example - Snow/Space

## Slide 6
Particle Example - Rain

## Slide 7: Problems Encountered
Introduction to SFML
Keeping a modular design
C++ peculiarities
  const vs. non-const parameters/methods
  Realizing that structs are almost always your best friends
Time Estimations
Issues requirements
Issues Not Completed
Player Menu
Dialogue GUI (logic storing/loading was implemented)
Character Movement

## Slide 8: Future Goals
Sprint 3
  Core Functionality
    Movement
    Basic Combat
    World Generation
    Object Generation
    P2P Network
Sprint 4
  Full Playability
    Character Creation/Customization
    Item/Equipment Implementation
    Full Combat
    Network Sharing/Updates
    Questing
    Beginning Zeus Functionality