## Slide 2: Intended Progress
Full Playability
Random World Generation
Character/AI movement
Base Combat Mechanics
Full asset creation ability
Basic Networking/Packet Structure
Game Logic Management
Questing
Random Object/Item Generation

## Slide 3: Current Progress
World Generation
Combat graphical interface completed
Asset Creation - mostly done
  Dialogue
  Items/Equipment
  Character/NPC
Player Movement
AI Movement
  Created base components. No logic
Base Network Structure

## Slide 4: Problems Encountered
Kyle went to another continent for 11 days
Few merge conflicts
  Visual Studio project files
  Linking libraries correctly
Minor code running issues.
Time estimates being overly ambitious

## Slide 5: Issues Not Completed
Combat implementation
Dungeon/Cave Generation
Overworld Object Generation
Randomized Items/Equipment
Town Menu
Quest Menu
Spell Interface/Collection
Monster Creation

## Slide 6: Future Goals
Sprint 5
  Finish remainder of playability goals
  Advanced Combat
    Penetration
    Blunt
  Introduce Questing/Game Goals
  Asset Sharing over Network
Sprint 6
  Zeus Functionality
    Player Control
    Storyline Generation
    World Interaction
  Overworld & Combat music/sound bytes
  Town Generation
  Animation
  VoIP